# Milestones

We have a time span of 10 workdays to create the concept of Micro Machines by Codemasters

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Day** |  | **What we want to achieve** |  | **Achieved** | **Comment** |
| 1 |  | Create level prefab + player prefabs |  | **✓** | Different color cars for each player & we now have a track |
| 2 |  | Create basic player movement |  | **✓** | Created forward movement and rotation |
| 3 |  | Add jumps in level & falling off table + respawn |  | **✓** | Player can jump around and respawn when falling from the map |
| 4 |  | Add waypoints (respawn at waypoints) |  | **✓** | Respawn at closest waypoint |
| 5 |  | Keep track of time and position + go slower off road |  |  |  |
| 6 |  | Create a menu |  |  |  |
| 7 |  | Create slipping + smooth camera follow |  |  |  |
| 8 |  | Add art in the game |  |  |  |
| 9 |  | Testing |  |  |  |
| 10 |  | Testing |  |  |  |